


 
MINUTES OF THE MEETING OF THE RECREATION GROUND COMMITTEE OF HAZELBURY 
BRYAN PARISH COUNCIL HELD AT ALEC’S FIELD PAVILION ON TUESDAY 3RD JUNE 2025 AT 6:30PM 


 
Present: Liz Stockley (LS) Chairman, Neil Robson (NR), Barry Thompson (BT) and Neil Willsdon (NW)
Members of the public: One
Minutes: Malcolm Wilson (MW)
32/25. Apologies for absence: Received from Jim Bettle (JB)
33/25. Declarations of Interest: None 
34/25. Minutes of the previous meeting: Minutes of the meeting held on 14th April 2025 were approved.
35/25. Matters arising from these minutes not on the agenda: None
36/25. MUGA – update on the current state of play: Work is now complete but there are some minor issues to be dealt with highlighted by the ROSPA style inspection. These need to be resolved before Creative Play hand over the facility and clear the site. MW has asked them to do this as speedily as possible. He has also asked for a copy of the inspection report.
The final invoice has been received but will not be paid until the work is finally signed off. The Section 106 money has been drawn down from Dorset Council. One benefit of the delay to the project is that additional interest has accrued. The final sum amounts to £27,309. Added to the Lottery grant of £15k this gives a funding total of £42,309. Creative’s invoice totals £35,670 and work done on repairs and the play bark of £3,231 means total expenditure to date of £38,901. The remaining sum is £3,408.
MW and JB have suggested that once Creative have vacated the site, these funds are used to make good the area, install the appropriate drainage, finish the fencing between the play area and the MUGA and, if funds allow, rebuild the youth shelter. This approach was agreed by the Committee and will go to parish council on 10th June for approval.
MW will get quotes from contractors.
37/25. Play area – other works including the youth shelter: Covered above 
38/25. Cricket club – update: The fixture list has been added to the bookings calendar
39/25. Cleaner – replacement: Natalie Willsdon will take over the role, about 2 hours a month 
40/25.Pavilion: Caplens have serviced the boiler and showers, all working well. There are bookings for some big summer events including the Church Fete and Dog Show, assuming this is still going ahead. 
41/25. Bike track grit bin: The bin is in situ, Mendip dust awaited
42/25. Any other matters relating to the Recreation Ground: None
43/25. Date of next meeting: To be agreed
44/25, Close of meeting: With no further business to discuss the Chairman closed the meeting at 6.45pm






